Detailed Workflow with Sprints v.1 (5 April 25)

Phase 1: Core Game Logic (CLI Foundation)

- Sprint 1.1: Environment & Data Foundation (DONE) -> 5 April 2025

- Sprint 1.2: Basic Game Loop & OOP Structure (Current)

  - Tasks: Design initial Game, Question classes; Implement basic CLI loop (display Q, get input).

  - [Patterns] Learn: Read/watch resources on Separation of Concerns (Model-View-Controller thinking).

  - [Patterns] Design Checkpoint: Before finalizing classes, review: How well does the design separate data/logic (Model) from print/input (View)? Is the main loop (Controller) cleanly orchestrating? Aim for clear responsibilities.

  - Outcome: Basic OOP structure, non-interactive CLI display.

- Sprint 1.3: Exact Answer Checking & Scoring

  - Tasks: Implement exact string match logic; Add scoring; Refine game loop (play X questions, show final score).

  - [Patterns] Learn: Read/watch resources on the Strategy Pattern.

  - [Patterns] Design Checkpoint: After implementing the simple exact match: Think - "How easy would it be to swap this checking logic later? Does my Game class make this possible? How might the Strategy pattern help here eventually?" (No need to implement Strategy now).

  - Outcome: Playable basic CLI game.

Phase 2: Basic Web App (Flask)

- Sprint 2.1: Flask Fundamentals

  - Tasks: Install Flask; Create minimal app structure; Set up basic routes (/, /game); Run dev server.

  - [Patterns] Design Checkpoint: Review Separation of Concerns/MVC. Plan how Flask routes (Controller) will interact with your Game class (Model) and the upcoming HTML templates (View).

  - Outcome: Running local Flask server with basic pages.

- Sprint 2.2: HTML Templates & Forms

  - Tasks: Create HTML templates (index.html, game_question.html); Implement answer submission form.

  - Outcome: Web UI structure in place.

- Sprint 2.3: Integrating Game Logic Backend

  - Tasks: Connect Flask routes to Game class methods; Handle form submissions; Check answers (using existing exact match); Update score (using Flask session?); Display results/next question.

  - [Patterns] Implementation Checkpoint: Actively ensure the Separation of Concerns planned in 2.1 is followed. Keep game logic out of routes; use the Game class (Model) effectively.

  - Outcome: Game playable via web browser (Basic Online MVP).

- Sprint 2.4: Basic Styling & Deployment Prep

  - Tasks: Add simple CSS; Create requirements.txt.

  - [Patterns] Learn: Read/watch resources on the Observer Pattern.

  - [Patterns] Design Checkpoint: Think - "If my web page needed to update the score display instantly whenever the score changes in the backend Game object, how might the Observer pattern facilitate this?" (Relevant for more dynamic future UI).

  - Outcome: Slightly polished web app, ready for potential sharing.

Phase 3: NLP Integration (NER Feature)

- Sprint 3.1: Annotation - Guidelines & First Batch

  - Tasks: Finalize guidelines; Annotate data subset.

  - Outcome: Annotated data for NER training.

- Sprint 3.2: NER Model Training (DistilBERT Fine-tuning)

  - Tasks: Set up Hugging Face; Write/run training script; Save model.

  - Outcome: Custom fine-tuned NER model.

- Sprint 3.3: Integrating NER Model into Flask

  - Tasks: Load NER model in Flask; Create get_ner_tags(text) function; Tag questions as they are loaded/served.

  - [Patterns] Learn: Read/watch resources on the Facade Pattern.

  - [Patterns] Design Checkpoint: Think - "Could I create a simpler interface (Facade) to hide the complexity of loading the NER model, tokenizer, and getting predictions, making it easier for the rest of my Flask app to use the NER system?"

  - Outcome: Backend can perform NER on questions.

- Sprint 3.4: Implementing Topic Selection Feature

  - Tasks: Add topic selection UI; Filter questions in backend based on NER tags.

  - [Patterns] Design Checkpoint: Review the Strategy Pattern again. Is the filtering logic implemented in a clean, potentially reusable way?

  - Outcome: Web app has interactive NLP feature.

Phase 4: Enhancements (Future Sprints)

- (Example) Sprint 4.X: Implement Semantic Answer Checking

  - Tasks: Integrate DistilBERT embeddings for checking answer similarity.

  - [Patterns] Implementation: Implement the Strategy Pattern to allow switching between "Exact Match" and "Semantic Match" checking.

- (Example) Sprint 4.Y: Add GUI Enhancements (e.g., dynamic score update)

  - Tasks: Use JavaScript or other techniques for dynamic UI.

  - [Patterns] Implementation: Potentially implement the Observer Pattern to decouple score updates from UI rendering.

- (Example) Sprint 4.Z: Implement Game States (Menu, Playing, End Screen)

  - Tasks: Design distinct UI screens and transitions.

  - [Patterns] Implementation: Potentially implement the State Pattern to manage game states cleanly.