Detailed Workflow with Sprints v.2.0

Integrating Testing [14 April 2025]

Phase 1: Core Game Logic, Unit Testing & Pattern Awareness (CLI Foundation)

- Sprint 1.1: Environment & Data Foundation (DONE) -> 5 April 2025

- Sprint 1.2: Basic Game Loop & OOP Structure (Current)

  - Tasks: Design initial Game, Question classes; Implement basic CLI loop (display Q, get input).

  - [Patterns] Learn: Read/watch resources on Separation of Concerns (Model-View-Controller thinking).

  - [Patterns] Design Checkpoint: Before finalizing classes, review: How well does the design separate data/logic (Model) from print/input (View)? Is the main loop (Controller) cleanly orchestrating? Aim for clear responsibilities.

  - [Test] Task: Learn basics of pytest or unittest. Write unit tests for Question methods (e.g., check_answer, __eq__).

  - Outcome: Basic OOP structure defined, non-interactive CLI display possible. Core Question logic unit tested.

- Sprint 1.3: Exact Answer Checking & Scoring (& Player/Trivia Logic)

  - Tasks: Implement exact string match logic; Add scoring. Refine game loop (play X questions, show final score). Implement Player class (fixing properties, decoupling find_player_level). Implement Trivia class loading/sampling logic.

  - [Patterns] Learn: Read/watch resources on the Strategy Pattern.

  - [Patterns] Design Checkpoint: After implementing the simple exact match: Think - "How easy would it be to swap this checking logic later? Does my Game class make this possible? How might the Strategy pattern help here eventually?" (No need to implement Strategy now). Review Player & Trivia structure.

  - [Test] Task: Write unit tests for Player methods & Trivia loading logic.

  - Outcome: Playable basic CLI game logic complete. Core Player & Trivia logic unit tested.

- Sprint 1.4: Game Controller & Full MVP Loop

  - Tasks: Create GameController class. Implement main loop integrating Trivia & Player, handling turns, score/chance updates, basic 'quit', game over conditions.

  - [Patterns] Design Checkpoint: Review GameController structure. How does it manage Model objects? How does it handle View (print/input) for now? Revisit Separation of Concerns.

  - [Test] Task: Write unit tests for testable logic within GameController (methods not directly using raw I/O). Manual testing for I/O flow initially.

  - Outcome: Fully functional CLI MVP according to the agreed richer scope (Player, chances, levels etc.). Core controller logic unit tested where possible.

Phase 1.5: Testing, Mocking & Refinement (Solidify Foundation)

- Sprint 1.5.1: Learn Mocking & Test I/O

  - Tasks: Learn unittest.mock / pytest-mock. Write automated tests for Introduction methods (print_ascii_art, get_player_details) and GameController's main loop I/O using mocking.

  - Outcome: Key Input/Output interactions are now covered by automated tests. Understanding of mocking achieved.

- Sprint 1.5.2: Refactor & Improve Coverage

  - Tasks: Review Phase 1 code based on testing experience. Refactor parts that were hard to test (improve modularity, decoupling, potentially applying patterns). Increase unit test coverage for Phase 1 modules (trivia.py, player.py, controller.py/game.py). Update documentation/docstrings.

  - Outcome: Phase 1 code is refactored, well-tested, and documented, providing a solid foundation for Phase 2.

Phase 2: Basic Web App (Flask)

- Sprint 2.1: Flask Fundamentals

  - Tasks: Install Flask; Create minimal app structure; Set up basic routes (/, /game); Run dev server.

  - [Patterns] Design Checkpoint: Review Separation of Concerns/MVC. Plan how Flask routes (Controller) will interact with your tested Phase 1 Model and HTML templates (View).

  - Outcome: Running local Flask server with basic pages.

- Sprint 2.2: HTML Templates & Forms

  - Tasks: Create HTML templates (index.html, game_question.html); Implement answer submission form.

  - Outcome: Web UI structure in place.

- Sprint 2.3: Integrating Game Logic Backend

  - Tasks: Connect Flask routes to tested Phase 1 Model (GameController logic or Model classes directly); Handle form submissions; Check answers; Update score (using Flask session?); Display results/next question.

  - [Patterns] Implementation Checkpoint: Actively ensure the Separation of Concerns planned in 2.1 is followed. Keep game logic out of routes; use the Model effectively.

  - Outcome: Game playable via web browser (Basic Online MVP).

- Sprint 2.4: Basic Styling & Deployment Prep

  - Tasks: Add simple CSS; Create requirements.txt.

  - [Patterns] Learn: Read/watch resources on the Observer Pattern.

  - [Patterns] Design Checkpoint: Think - "If my web page needed to update the score display instantly whenever the score changes in the backend Game object, how might the Observer pattern facilitate this?" (Relevant for more dynamic future UI).

  - Outcome: Slightly polished web app, ready for potential sharing.

Phase 3: NLP Integration (NER Feature)

- Sprint 3.1: Annotation - Guidelines & First Batch

  - Tasks: Finalize guidelines; Annotate data subset.

  - Outcome: Annotated data for NER training.

- Sprint 3.2: NER Model Training (DistilBERT Fine-tuning)

  - Tasks: Set up Hugging Face; Write/run training script; Save model.

  - Outcome: Custom fine-tuned NER model.

- Sprint 3.3: Integrating NER Model into Flask

  - Tasks: Load NER model in Flask; Create get_ner_tags(text) function; Tag questions as they are loaded/served.

  - [Patterns] Learn: Read/watch resources on the Facade Pattern.

  - [Patterns] Design Checkpoint: Think - "Could I create a simpler interface (Facade) to hide the complexity of loading the NER model, tokenizer, and getting predictions, making it easier for the rest of my Flask app to use the NER system?".

  - Outcome: Backend can perform NER on questions.

- Sprint 3.4: Implementing Topic Selection Feature

  - Tasks: Add topic selection UI; Filter questions in backend based on NER tags.

  - [Patterns] Design Checkpoint: Review the Strategy Pattern again. Is the filtering logic implemented in a clean, potentially reusable way?.

  - Outcome: Web app has interactive NLP feature.

Phase 4: Enhancements (Future Sprints)

- (Example) Sprint 4.X: Implement Semantic Answer Checking

  - Tasks: Integrate DistilBERT embeddings for checking answer similarity.

  - [Patterns] Implementation: Implement the Strategy Pattern to allow switching between "Exact Match" and "Semantic Match" checking.

- (Example) Sprint 4.Y: Add GUI Enhancements (e.g., dynamic score update)

  - Tasks: Use JavaScript or other techniques for dynamic UI.

  - [Patterns] Implementation: Potentially implement the Observer Pattern to decouple score updates from UI rendering.

- (Example) Sprint 4.Z: Implement Game States (Menu, Playing, End Screen)

  - Tasks: Design distinct UI screens and transitions.

  - [Patterns] Implementation: Potentially implement the State Pattern to manage game states cleanly.

Notes on revision update:

- Developed with the assistance of Google Gemini 2.5 pro (experimental) model with a clear prompt to help strategize, support, and help incorporate learning opportunities into the project.

- Based on “Detailed_workflow_rev1.docx” –> now superseded by this document. This version maintains the structure and outcomes of the rev.1 document, while adding the [Test] tasks into the relevant Phase 1 sprints and inserting the new "Phase 1.5" dedicated to more advanced testing and refinement before Phase 2 begins. Please review this revised version.

- This will be replaced by rev 2.1 -> reorder to have NLP as phase 2 and web app as phase 3 to be able showcase a balance of foundational python / OOP and data science skills in the portfolio before moving to web interface (showstopper). Add stages for ideation and feature development of easter eggs and themed commands. Separated NLP work into static NER tagging and runtime DistilBERT use.